Visual Bug-to-Ticket Generator

Automatically turning screenshots of software defects into complete, ready-to-file tickets

Project Documentation

Version 1.0 · September 2026

Table of Contents

# 1. Preface

Bug reporting is one of the most common and most poorly done activities in software development. Testers and users capture a screenshot, paste it into a chat, and add a vague note such as "this looks broken." Developers then spend valuable time asking follow-up questions: Which page? Which browser? What were the steps? What did you expect?

This project closes that gap. By using multimodal AI to read a screenshot, the system extracts what is visible (error text, layout problems, UI state), infers likely context, and produces a structured, professional ticket that can be filed in tools such as Jira, GitHub Issues or Linear in seconds.

This document describes the vision, design and implementation plan of the system. It is written for developers, QA engineers, product managers and academic reviewers who want to understand, build, evaluate or extend it.

# 2. Summary

The Visual Bug-to-Ticket Generator is a web application that turns a screenshot of a software defect, plus an optional short note, into a complete and structured bug ticket. A vision-capable large language model reads the image, extracts visible text and UI context, classifies the defect, and drafts the title, description, environment, steps to reproduce, expected and actual results, severity, priority and labels.

The user reviews and edits the draft, can annotate the image, and sees possible duplicate tickets before submitting. The ticket is then pushed to Jira or GitHub Issues with the screenshot attached. Sensitive data such as emails, tokens and card numbers is masked before analysis.

Key points:

- Problem: screenshots alone are not tickets; incomplete reports slow developers down.

- Solution: Screenshot, then AI analysis, then structured draft, then human review, then ticket in the tracker.

- Targets: at least 85% of drafts accepted with minor edits and a 60% reduction in reporting time.

- Delivery: a six-phase roadmap of about 17 weeks, starting with a usable MVP in 6 weeks.

- Safeguards: mandatory human review, confidence scores, and automatic masking of sensitive data.

# 3. Abstract

The system accepts one or more screenshots and uses a multimodal LLM to generate a complete bug ticket containing a title, summary, environment details, steps to reproduce, expected versus actual behavior, severity and priority suggestions, labels and annotated evidence. The user reviews and approves the draft, then pushes it to an issue tracker. The result is faster reporting, higher ticket quality and a shorter bug-fix cycle.

# 4. Introduction and Problem Statement

## 4.1 Background

Screenshots are the most natural way to report a visual or functional defect, yet a screenshot alone is not a ticket. Turning it into one requires manual writing, guessing of severity and repeated clarification.

## 4.2 Problems Addressed

- Incomplete tickets that lack reproduction steps or environment information.

- Inconsistent titles, severity ratings and labels across reporters.

- Time wasted on back-and-forth between QA and developers.

- Duplicate tickets for the same defect.

- Non-technical users being unable to describe technical failures.

## 4.3 Proposed Solution

An AI-assisted pipeline: Screenshot, Analysis, Structured Draft, Human Review, Ticket in Tracker.

# 5. Objectives

## 5.1 Primary Objective

Automatically generate a high-quality, structured bug ticket from a screenshot with minimal user effort.

## 5.2 Specific Objectives

- Extract visible text, error codes and UI element information from screenshots (OCR plus visual understanding).

- Classify the defect type (visual glitch, crash, error message, layout break, data issue, accessibility issue).

- Generate a concise title and a clear description in a standard template.

- Suggest reproduction steps, expected result and actual result.

- Recommend severity, priority and labels.

- Detect probable duplicates against existing tickets.

- Let users edit and approve drafts before submission.

- Export or push tickets to Jira, GitHub Issues and other trackers.

- Reduce average bug-reporting time by at least 60% compared with manual writing.

- Protect sensitive information visible in screenshots.

# 6. Scope

## 6.1 In Scope

- Image upload, paste and drag-and-drop (PNG, JPG, WebP).

- Multi-screenshot tickets and an optional user note.

- AI-generated ticket drafts with an editable review screen.

- Duplicate detection and similar-ticket suggestions.

- Sensitive data masking (emails, tokens, phone numbers).

- Integration with Jira and GitHub Issues in the initial release.

- Browser extension for one-click capture (Phase 5).

## 6.2 Out of Scope

- Automatic bug fixing or code generation.

- Video bug reports (planned for future versions).

- Full test automation and crash-log analysis.

# 7. Requirements

## 7.1 Functional Requirements

| ID | Requirement |
| --- | --- |
| FR-1 | The user can upload or paste one or more screenshots. |
| FR-2 | The system extracts text and identifies UI components from the image. |
| FR-3 | The system generates a ticket draft in a fixed schema. |
| FR-4 | The user can edit every field before submission. |
| FR-5 | The system suggests severity, priority and labels. |
| FR-6 | The system flags potential duplicate tickets. |
| FR-7 | The user can annotate the screenshot (arrows, boxes, highlights). |
| FR-8 | The system can auto-mask sensitive text in the image. |
| FR-9 | The user can submit the ticket to a connected tracker. |
| FR-10 | The system stores ticket history and allows export (Markdown, JSON, PDF). |
| FR-11 | Admins can configure templates, labels and projects. |

## 7.2 Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Performance | Draft generated within 10 seconds for a single screenshot. |
| Accuracy | At least 85% of drafts accepted with minor or no edits. |
| Availability | 99.5% uptime. |
| Usability | A first-time user can file a ticket in under 1 minute. |
| Security | Encrypted storage and transport, role-based access. |
| Scalability | Stateless services and queues support concurrent users. |
| Portability | Works on modern desktop and mobile browsers. |

# 8. System Architecture

## 8.1 High-Level Components

- Frontend (Web App): upload, annotate, review and submit.

- API Gateway / Backend: authentication, request handling, orchestration.

- Image Processing Service: resizing, OCR, sensitive-data detection and masking.

- AI Analysis Service: calls the multimodal LLM with the image and prompt and returns structured JSON.

- Duplicate Detection Service: embeds ticket text and searches a vector index.

- Integration Service: connectors for Jira, GitHub, Linear and others.

- Database and Object Storage: tickets, users, settings and image files.

## 8.2 Architecture Flow

User -> Frontend -> Backend API

|-> Image Processing (OCR, masking)

|-> AI Analysis (LLM) -> Structured ticket JSON

|-> Duplicate Detection (embeddings + vector search)

|-> Integration Service -> Jira / GitHub / Linear

Database + Object Storage <- Backend API

# 9. Technology Stack

| Layer | Suggested Technology |
| --- | --- |
| Frontend | React or Next.js, Tailwind CSS, Canvas/Konva for annotation |
| Backend | Python (FastAPI) or Node.js (Express) |
| AI Model | Multimodal LLM with vision (for example Claude via API) |
| OCR | Tesseract or cloud OCR as a supplement |
| Database | PostgreSQL |
| Vector Search | pgvector or a dedicated vector store |
| Storage | S3-compatible object storage |
| Queue | Redis with a worker (Celery or BullMQ) |
| Auth | OAuth 2.0 / SSO |
| Deployment | Docker, cloud hosting, CI/CD with GitHub Actions |

# 10. Detailed Workflow

- Capture: the user uploads, pastes or captures a screenshot and optionally types a short note.

- Pre-processing: the image is validated, resized and scanned for sensitive data, which is masked or flagged.

- Analysis: the image and note are sent to the AI service with a structured prompt.

- Draft creation: the model returns JSON containing the ticket fields.

- Enrichment: metadata (browser, OS, screen size, URL, timestamp) is added if available.

- Duplicate check: the draft is compared with existing tickets; matches above a threshold are shown.

- Review: the user edits, annotates, accepts or rejects suggestions.

- Submit: the ticket is created in the chosen tracker with the screenshot attached.

- Feedback loop: user edits are stored (with consent) to measure and improve quality.

# 11. Data Model and Ticket Schema

## 11.1 Ticket Fields

| Field | Description |
| --- | --- |
| title | Short, specific summary (under 80 characters). |
| summary | One or two sentences describing the defect. |
| defect_type | UI, functional, performance, content, accessibility, crash. |
| environment | Browser, OS, device, app version, URL or screen. |
| steps_to_reproduce | Ordered list of inferred steps (marked as suggested). |
| expected_result | What should have happened. |
| actual_result | What the screenshot shows. |
| severity | Critical, High, Medium, Low. |
| priority | P0 to P3. |
| labels | Suggested tags such as ui, login, mobile. |
| visible_text | Extracted error messages and key text. |
| confidence | Model confidence score per field. |
| attachments | Original and annotated images. |

## 11.2 Core Database Entities

- User (id, name, email, role)

- Project (id, name, tracker_type, tracker_config)

- Ticket (id, project_id, author_id, status, fields JSON, tracker_url, created_at)

- Attachment (id, ticket_id, storage_path, masked, type)

- Embedding (ticket_id, vector)

- Feedback (ticket_id, field, original_value, edited_value)

## 11.3 Example Output

{

"title": "Checkout button unresponsive with 'Payment failed' banner on mobile",

"summary": "Tapping Pay Now shows a red error banner and the button stays disabled.",

"defect_type": "functional",

"environment": {"browser": "Chrome 128", "os": "Android 14", "page": "/checkout"},

"steps_to_reproduce": ["Add an item to the cart", "Open the checkout page",

"Enter valid card details", "Tap Pay Now"],

"expected_result": "Payment is processed and a confirmation page appears.",

"actual_result": "Red banner reads 'Payment failed (E-4021)'; button remains disabled.",

"severity": "High",

"priority": "P1",

"labels": ["checkout", "payments", "mobile"],

"confidence": {"title": 0.93, "steps_to_reproduce": 0.61}

}

# 12. AI Prompt Design

## 12.1 Principles

- Ask the model to return only valid JSON matching the schema.

- Instruct it to describe only what is visible and to mark inferred items (such as steps) as suggestions.

- Require a confidence score per field and a list of open questions when information is missing.

- Provide project-specific context (product name, component list, label vocabulary) to improve accuracy.

## 12.2 System Prompt (Outline)

You are a QA assistant. Given a screenshot and an optional user note, produce a bug ticket in the specified JSON schema. Do not invent facts that are not visible. Mark reproduction steps as inferred. Quote error text exactly. Suggest severity using the provided rubric. If information is missing, list it under open_questions.

## 12.3 Severity Rubric

- Critical: crash, data loss, security or payment failure with no workaround.

- High: core feature broken, workaround difficult.

- Medium: feature partly affected, workaround available.

- Low: cosmetic or minor text issue.

# 13. API Design

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/auth/login | Authenticate user. |
| POST | /api/tickets/analyze | Upload screenshot(s) and note; returns draft. |
| GET | /api/tickets/{id} | Retrieve a draft or ticket. |
| PUT | /api/tickets/{id} | Update draft fields. |
| POST | /api/tickets/{id}/duplicates | Find similar tickets. |
| POST | /api/tickets/{id}/submit | Push ticket to the tracker. |
| GET | /api/projects | List configured projects. |
| POST | /api/integrations/{type}/connect | Connect a tracker account. |
| GET | /api/tickets/{id}/export?format=md | Export as Markdown, JSON or PDF. |

# 14. User Interface

## 14.1 Main Screens

- Dashboard: recent tickets, status and quick upload.

- Upload and Annotate: drag-and-drop area, paste support, annotation toolbar.

- Draft Review: screenshot beside editable fields; confidence indicators highlight uncertain fields.

- Duplicate Panel: similar tickets with match percentage and a "link instead" option.

- Submit Dialog: choose project, assignee and labels.

- Settings: integrations, templates, masking rules.

## 14.2 UX Principles

- One-screen flow from upload to submit.

- Everything AI-generated is editable and visibly labeled.

- Mobile-friendly for testers reporting from devices.

# 15. Integrations

- Jira: create issues through the REST API, attach images, map severity to priority fields.

- GitHub Issues: create issues with a Markdown body and labels.

- Linear, Azure DevOps and Trello (future): through the same connector interface.

- Slack and Teams: notify channels when tickets are created.

- Browser extension: capture the visible tab and collect URL, browser and console errors automatically.

A common connector interface (createIssue, attachFile, searchIssues) keeps new integrations simple.

# 16. Security and Privacy

- Encrypt data in transit (TLS) and at rest.

- Detect and mask emails, phone numbers, API keys, tokens and card numbers before sending images to the AI model.

- Provide a per-project setting to disable storing original images.

- Role-based access control and audit logs.

- Clear retention policy and the ability to delete tickets and images.

- Store integration tokens in a secrets manager.

- Comply with applicable regulations such as GDPR; obtain consent before using edits for quality improvement.

# 17. Testing and Evaluation

## 17.1 Testing Levels

- Unit tests: schema validation, masking rules, connectors.

- Integration tests: end-to-end from upload to tracker submission using sandbox accounts.

- Performance tests: latency and concurrency.

- Usability tests: timed reporting tasks with testers and non-technical users.

## 17.2 Evaluation Metrics

| Metric | Target |
| --- | --- |
| Draft acceptance rate (minor or no edits) | 85% or higher |
| Title relevance (human rating 1 to 5) | 4.2 or higher |
| Severity agreement with QA lead | 80% or higher |
| Duplicate detection precision | 75% or higher |
| Time to file a ticket | 60% faster than manual |
| Sensitive data leakage | 0 incidents |

## 17.3 Test Dataset

Build a labeled set of 200 or more screenshots covering error dialogs, broken layouts, empty states, form validation issues, mobile screens and dark mode, each with a human-written reference ticket.

# 18. Risks and Limitations

| Risk | Mitigation |
| --- | --- |
| A screenshot cannot show the steps taken, so steps may be wrong. | Label steps as suggested; ask open questions; use the extension to capture context. |
| Model hallucination. | Strict prompt, "visible only" rule, confidence scores, mandatory human review. |
| Sensitive data exposure. | Automatic masking and optional local processing. |
| Wrong severity ratings. | Configurable rubric and user override with feedback learning. |
| Cost per analysis. | Image resizing, caching and batching. |
| Low-quality screenshots. | Quality check with a prompt to re-upload. |

# 19. Implementation Roadmap

| Phase | Duration | Deliverables |
| --- | --- | --- |
| 1. Research and design | 2 weeks | Requirements, schema, UI wireframes, prompt prototypes. |
| 2. MVP | 4 weeks | Upload, AI draft, edit screen, Markdown export. |
| 3. Integrations | 3 weeks | Jira and GitHub connectors, authentication. |
| 4. Intelligence | 3 weeks | Duplicate detection, masking, annotation tools. |
| 5. Extension and polish | 3 weeks | Browser extension, dashboard, notifications. |
| 6. Testing and launch | 2 weeks | Evaluation, security review, deployment, documentation. |

# 20. Future Enhancements

- Screen recording to ticket, with step extraction from video.

- Automatic attachment of console logs, network traces and session replays.

- Suggested code owner or component assignment from repository history.

- Learning from edits to tune prompts per team.

- Multilingual ticket generation.

- Automated regression test suggestion for each bug.

- Analytics on recurring defect areas.

# 21. Conclusion

The Visual Bug-to-Ticket Generator transforms an everyday action, taking a screenshot, into a complete and consistent defect report. By combining vision-capable AI, structured output, human review and tracker integration, it saves time for reporters, gives developers the context they need, and raises the overall quality of bug tracking. The phased roadmap delivers a useful MVP quickly while leaving room for deeper automation.